|  |
| --- |
| *CometPark* |
| **Project Status Report** |
| **SE 6387 Advanced Software Engineering Project**  **R.Z. Wenkstern**    ***Date: 04/01/2014*** |

|  |
| --- |
| **Group *B 002*** |
| **Arunkumar Manickam** |
| **Hariprasad Natarajan** |
| **Prasanna Venkatesh Venkitasamy** |
| **Rekha Muthulakshmi Nachadalingam** |

Status on April 1st, 2014

Period Ending: April 1st, 2014

Self-Assessment: **Trouble**

|  |
| --- |
| **ACTIVITIES PLANNED FOR THE WEEK** |
| **Planned Deliverables:**   * Connection between Sensor and Controller(RaspberryPi) |

|  |
| --- |
| **ACTIVITIES COMPLETED on April 1st** |
| **Completed Deliverables:**   * Completed connection between RaspberryPi and Amazon Web Service |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **TASK NO** | **TASK** | **TEAM MEMBER NAME** | **DUE DATE** | **STATUS** |
| 1 | Sensor Transmission | Prasanna,Hariprasad,,Arunkumar, Rekha | 04/01/2014 | Defect |
| 2 | OS installation on RaspberryPi | Prasanna,Hariprasad,,Arunkumar, Rekha | 04/01/2014 | Completed |
| 3 | Documentation Work | Prasanna,Hariprasad,,Arunkumar, Rekha | 04/01/2014 | Progress |
| 4 | Configuring AWS | Prasanna,Hariprasad,,Arunkumar, Rekha | 04/01/2014 | Completed |

|  |
| --- |
| **ISSUES FOR IMMEDIATE ATTENTION** |
| * Getting New Xbee Transmitter |

|  |
| --- |
| **EXTERNAL DEPENDENCIES** |
| None |