|  |
| --- |
| *CometPark* |
| **Project Status Report** |
| **SE 6387 Advanced Software Engineering Project**  **R.Z. Wenkstern**    ***Date: 02/20/2014*** |

|  |
| --- |
| **Group *B 002*** |
| **Arunkumar Manickam** |
| **Hariprasad Natarajan** |
| **Prasanna Venkatesh Venkitasamy** |
| **Rekha Muthulakshmi Nachadalingam** |

Status on Feb 20th, 2014

Period Ending: Feb 20th, 2014

Self-Assessment: **On track**

|  |
| --- |
| **ACTIVITIES PLANNED FOR THE WEEK** |
| **Planned Deliverables:**   * Vision document, SRS, Project plan document |

|  |
| --- |
| **ACTIVITIES COMPLETED IN THIS WEEK** |
| **Completed Deliverables:**   * Vision document, Project plan document, Software Requirement Specifications |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **TASK NO** | **TASK** | **TEAM MEMBER NAME** | **DUE DATE** | **STATUS** |
| 1 | Vision document | Prasanna | 02/18/2014 | Completed |
| 2 | Project plan document | Hariprasad, Prasanna | 02/18/2014 | Completed |
| 3 | SRS – Section 1,2,3 | Arunkumar | 02/20/2014 | Completed |
| 4 | SRS - Sections 4,5,6 | Rekha | 02/20/2014 | Completed |

|  |
| --- |
| **ISSUES FOR IMMEDIATE ATTENTION** |
| * None |

|  |
| --- |
| **EXTERNAL DEPENDENCIES** |
| None |