|  |
| --- |
| *CometPark* |
| **Project Status Report** |
| **SE 6387 Advanced Software Engineering Project**  **R.Z. Wenkstern**    ***Date: 02/27/2014*** |

|  |
| --- |
| **Group *B 002*** |
| **Arunkumar Manickam** |
| **Hariprasad Natarajan** |
| **Prasanna Venkatesh Venkitasamy** |
| **Rekha Muthulakshmi Nachadalingam** |

Status on Feb 27th, 2014

Period Ending: Feb 27th, 2014

Self-Assessment: **On track**

|  |
| --- |
| **ACTIVITIES PLANNED FOR THE WEEK** |
| **Planned Deliverables:**   * System Requirement Analysis Document * Revised versions for previous deliverables(Vision document, Project plan document, Software Requirement Specifications) |

|  |
| --- |
| **ACTIVITIES COMPLETED LAST WEEK** |
| **Completed Deliverables:**   * Vision document, Project plan document, Software Requirement Specifications |

|  |
| --- |
| **ACTIVITIES COMPLETED THIS WEEK** |
| **Completed Deliverables:**   * System Requirement Analysis document * Vision document v2.0, Project plan document v2.0, Software Requirement Specifications v2.0 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **TASK NO** | **TASK** | **TEAM MEMBER NAME** | **DUE DATE** | **STATUS** |
| 1 | Vision document -Version 2.0 | Prasanna | 02/27/2014 | Completed |
| 2 | Project plan document – Version 2.0 | Hariprasad, Prasanna | 02/27/2014 | Completed |
| 3 | SRS – Version 2.0 | Arunkumar, Rekha | 02/27/2014 | Completed |
| 4 | System Requirement Analysis – Version 1.0 | Arun, Rekha, Hariprasad, Prasanna | 02/27/2014 | Completed |

|  |
| --- |
| **ISSUES FOR IMMEDIATE ATTENTION** |
| * None |

|  |
| --- |
| **EXTERNAL DEPENDENCIES** |
| None |